## Slide 1: IEEE 802 JTC1 Standing Committee Nov 2021 opening report for EC
4 Nov 2021
Authors:
Name | Company | Phone | email
Andrew Myles (Chair) | Cisco | +61 2 84461010 +61 418 656587 | amyles@cisco.com
Peter Yee (Vice Chair) | AKAYLA | +1 415 215 7733 | peter@akayla.com

## Slide 2: The IEEE 802 JTC1 SC has one slot at the Nov 2021 virtual plenary meeting
Call to Order
Approve agenda
Execute agenda
Adjourn
Tuesday
9 Nov 2021, 4-6 pm ET
Slide 2
High level agenda:
  Approve minutes
    From wireless interim meeting in Sept 2021
  Review extended goals
    From reaffirmation of status as SC in Nov 2020
  Review status of SC6 interactions
    Review liaisons of drafts to SC6
    Review notifications of projects to SC6
    Review status of ballots
  Review SC6 activities

## Slide 3: IEEE 802 has sent 73 standards through to PSDO ratification with 42 in-process
WG | Completed | In-process
802.1 | 35 | 17
802.3 | 17 | 15
802.11 | 12 | 9
802.15 | 3 | 0
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 1
All | 73 | 42

## Slide 4: A large number of IEEE 802 submissions are in the PSDO balloting & publication process
  Waiting for 60-day ballot
    802.11ba
  Passed 60-day ballot (resolutions req)
    802.3ct
    802.3cv
    802.3cp
    802.11ax
  Failed 60-day ballot
    802.11ay
  Waiting for FDIS
    802.1CS
    802.3cr
    802.3cu
    802.11md
  In FDIS
    802.1X
    802.3cb
    802.3bt
    802.3cd
    802.3cg
    802.3ca
    802.22
  Passed FDIS ballot (resolutions req)
    802.1AS-Rev
    802.3.2
  Published (resolutions req)
    802.1Qcc
    802.1CMde
    802.3cn
    802.3cq
    802.3cm
    802.3ch
  Published
    802.1Qcp
    802.1Qcy
    802.1AX-REV
IPR issues

## Slide 5: The IEEE 802 EC needs to consider approval of technical responses to 802.11ax 60-day ballot
  Negative LOAs on various 802.11 amendments have become an issue
    802.11ax passed 60-day ballot but is blocked by IPR issue
    802.11ay failed 60-day ballot and will need to restart process
    802.11ba is blocked at the starting gate!
  In Sept 2021, IEEE 802.11 WG approved a response to security & IPR issues raised in the 60-day ballot …
  … then IEEE 802 EC decided to defer consideration of the response
  … then IEEE SA decided the IPR issues will be addressed by a letter to SC6 from the IEEE SA President
    The letter will roughly use the text from 11-21-1400-05 …
    … although the final version is not available
  … leaving IEEE 802 to approve the technical responses
    See 11-21-1400-07
Require IPR issue to be resolved

## Slide 6: There are a variety of potential LS’s that IEEE 802 could send to SC6
  The HK NB requested input on a document (WG1 N289) that made various assertions about 802.11ax/be
    IEEE 802 EC approved a LS
      See 11-21-1450-06
  SC6 approved a PWI on Industrial Wireless Network that seems to be based on an assertion that 5G-TSN is not good enough and WiFi 6 (802.11ax) is worse
    Does IEEE 802 what to comment? (due early Feb 2021)
      IEEE 802.1 WG is apparently considering
  SC6 approved a PWI on Wearable Robot Area Network
    Does IEEE 802 what to comment? (due early Feb 2021)